PROJECT DOCUMENTATION  /  PLANNING LOGIC

# Planning Logic

Sprint and estimation logic for the Incident Life Cycle Automation project

| DATE 07 October 2026 | STUDENT NAME Gangadevi.R | PROJECT Incident Life Cycle Automation |
| --- | --- | --- |

Sprint: a fixed development period used to complete a selected set of backlog items.

Epic: a larger capability that contains multiple related user stories.

User Story: a small, testable unit of user value.

Story Point: relative effort estimate using 1, 2, 3 and 5 as the working scale.

# Sprint 1 - Build the incident foundation

| Story | Points | Reason |
| --- | --- | --- |
| US-01 Incident submission | 3 | Form, validation and required fields |
| US-02 Incident ID + status | 2 | Identifier and lifecycle initialization |
| US-06 Triage + priority | 3 | Priority inputs and rules |
| US-07 Assignment | 3 | Queue/owner selection and reassignment |
| Buffer / integration work | 5 | Integration and stabilization effort |

# Sprint 2 - Automate active incident handling

| Story | Points | Reason |
| --- | --- | --- |
| US-02 Status/timeline | 2 | Lifecycle visibility |
| US-04 Investigation updates | 3 | Notes and evidence |
| US-05 Resolution | 3 | Resolution and state change |
| US-08 SLA + escalation | 5 | Timed monitoring and notifications |

# Sprint 3 - Operational visibility & control

| Story | Points | Reason |
| --- | --- | --- |
| US-11 Search + dashboard | 3 | Operational visibility |
| US-09 Configurable rules | 5 | Reusable routing and SLA configuration |
| US-10 Audit history | 3 | Traceability and review |
| US-12 Notifications | 2 | Lifecycle event messaging |

Velocity note The schedule is a planning baseline, not a claim about actual completion. Record actual completed points after each sprint for the final report.