PROJECT DOCUMENTATION  /  PROJECT PLANNING & SPRINT SCHEDULE

# Project Planning & Sprint Schedule

Product backlog, sprint planning, story points and delivery sequence

| DATE 07 October 2026 | STUDENT NAME Gangadevi.R | PROJECT Incident Life Cycle Automation |
| --- | --- | --- |

| Sprint | Epic | Story | Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Incident Intake | US-01 | Create incident form and input validation | 3 | High |
| Sprint 1 | Incident Intake | US-02 | Generate incident ID and initial status | 2 | High |
| Sprint 1 | Triage & Priority | US-06 | Capture impact, urgency and priority | 3 | High |
| Sprint 1 | Assignment | US-07 | Assign / reassign incident owner | 3 | High |
| Sprint 2 | Status Tracking | US-02 | Expose current status and lifecycle timeline | 2 | High |
| Sprint 2 | Investigation | US-04 | Add work notes and evidence | 3 | High |
| Sprint 2 | Resolution | US-05 | Record resolution and move to Resolved | 3 | High |
| Sprint 2 | SLA & Escalation | US-08 | SLA timer and escalation notifications | 5 | High |
| Sprint 3 | Dashboard | US-11 | Search, filter and operational dashboard | 3 | Medium |
| Sprint 3 | Rules | US-09 | Configurable routing / SLA rules | 5 | Medium |
| Sprint 3 | Audit | US-10 | Audit history and review view | 3 | Medium |
| Sprint 3 | Notification | US-12 | Lifecycle notifications | 2 | Medium |

# Sprint schedule

| Sprint | Duration | Scope | Planned Points |
| --- | --- | --- | --- |
| Sprint 1 | 6 working days | Core intake, triage, priority and assignment | 16 |
| Sprint 2 | 6 working days | Lifecycle updates, resolution, SLA and escalation | 13 |
| Sprint 3 | 6 working days | Dashboard, configurable rules, audit and notifications | 13 |

# Estimation logic

Story points use a small Fibonacci-style scale (1, 2, 3, 5) to represent relative effort. The planned total is 42 story points across three sprints, with an illustrative average velocity of 14 story points per sprint if all planned work is completed.